Non-linear Curve Fitting Project

Outline
- Create a single page website, with two primary elements.
  - A data upload and plotting window
  - Function specification box, with text box, fit option radio buttons, fit button
- Function fitting will be done with either Levenberg-Marquet or Gauss-Newton non-linear least squares methods
- Joint javascript, python, C++ project
- Javascript
  - Javascript uses some framework (TBD, probably Angular) to ingest data, and has a push method to backend server
  - Javascript renders plots of the data, maybe using D3, or mayber displaying a plotly object
  - Javscript can send request to server to call fit methods with some json specify options
  - Javascript can display fitted curve and fit metrics from backend website
- Python
  - Python has the API server layer, handles all requests from javascript layer
  - Python makes calls to C++ layer
  - Cython interface between C++ layer
- C++
  - Runs LM and GN regression

Tests and Dev Outline

Day 1 – Write tests, achieve Python implementation and maybe C++
- Start with test notebook which uses scipy methods for solving (based on MINPACK == FORTRAN) to establish some test example fits (TDD)
- Read original papers of the methods, understand the math
- Make a pure python implementation of GN and LM, as an exercise and for timing purpose
- Some initial test of and plan of a C++ version (at least to figure out what libraries are needed, and decide on how to compile, thinking that just g++ could work for this)

Day 2 – Make the C++ and interface part work

Day 3 – Make the API work, and have it return responses to data offline

Day 4 – Plan to website outline, decide on the graphing features and presentation

Day 5 – Link it all together, troubleshooting and test writing